## Slide 1
Mobile Application for Marginalized Communities
MobiTel

## Slide 2: Luminus Solutions
Team Member | Primary Role | Secondary Role
NONHLANHLA MABUZA | SCRUM MASTER | TESTER
ASHLEY GARDNER | ANALYST | DESIGNER
NICOLAN REDDY | ANALYST | TESTER
LWANDO SOBEKWA | DESIGNER | ANALYST
SINAKO CETYIWE | DESIGNER | QUALITY ASSURER
SHANA-MICHELLE RABONDA | IMPLEMENTER | DESIGNER/PROJECT MANAGER

## Slide 3: Brief Outline
  Personality Preferences
  Team Contract
  WBS
  Requirements
  Stakeholders
Ashley Gardner
Nonhlanhla Mabuza

## Slide 4
  HCI considerations
  Navigation
  Testing
Nicolan Reddy
Sinako Cetyiwe
  Context Diagram
  Business Flow

## Slide 5
Shana Rabonda
Nonhlanhla Mabuza
  Risk
  Challenges
  Lessons learned
DEMO

## Slide 6: Personality Preferences
Name | Myers Briggs Typology Test | Reality
Ashley | ESFJ | INTJ
Lwando | ENTJ | ISTJ
Nicolan | INFJ | INFJ
Nonhlanhla | ENTJ | ENTJ
Shana-Michelle | ISFJ | INFJ
Sinako | ESTP | ENFP

## Slide 7: Team Contracts
Code of Conduct
Communication
Problem- Solving
Participation
Meeting guidelines

## Slide 8
Develop SRS Document
Develop SDS Document
Test prototype
Develop prototype
Work Breakdown Structure

## Slide 9: Key Changes to WBS
Scope Definition
HCI Considerations
Language Translations

## Slide 10: Requirements
Functional | Non-Functional
Develop a front-end mobile application that runs on an Android Operating System. | Robust, high performance and sustainable mobile application.
Use the front-end mobile app to upload/modify descriptions, pictures and prices of their guest accommodation. | Reliable, cost effective and easy to use.
User must be registered on TeleWeaver. | Comply with Android Rules and Standards.
A language package that enables users to change the language between English and isiXhosa. | 
Payment settlements will happen when the service is rendered. | 
Must be developed using Basic For Android. | 
Must be compatible with Android 2.3 to 2.3.2 Gingerbread Operating System. | 
Notes: Functional Requirements:
Functional Requirements define specific behaviour or functions.
Non-Functional Requirements:
Non-functional requirements specify criteria that can be used to judge the operation of a system, rather than specific behaviours.

## Slide 11: Stakeholders
Reed House Systems
Siyakhula Living Lab
Dwesa Community
KwaWendy’s Homestay

## Slide 12: Context Diagram (MobiTel)

## Slide 13: Context Diagram (TeleWeaver)

## Slide 14: Business Flow
Business Owner
Potential Guest
MobiTel Application
Reed House Systems Website
TeleWeaver Database
TeleWeaver designated access node
5. Logs in
12. Liaise
1. Registers
4. Download App
7. Business Information
Connects Via Wi-Fi
8. Synchronisation
10. Logs on to
11. Business Owner’s Contact Details
3. Registration Details
9. Uploads Business Information
TeleWeaver
2. Stores Business Owner’s Profile
6. Validates Login
Restful Services
Abstraction Layer

## Slide 15: Design Considerations
Goals:
  Usability
    Learnability, Efficiency, Memorability, Errors, Satisfaction
    User Control and Freedom- clearly marked exits
    Error Prevention – minimised error-prone conditions
      Validations
      Size of icons
    Recognition v. recall – objects/actions/actions visible
  User-friendliness
  Aesthetics
    Minimalistic design
    Symmetry
    Contrast

## Slide 16: General Navigation

## Slide 17: Testing
User Testing
  Representative Users Changes to UI design
    Labeled icons
    Icon replacement
    Changes to icon placement
    Introduction of IsiXhosa
QA Testing
  Changes to Program design
    Home icon introduction
    Removal of the search function
    Introduction of the help function

## Slide 19: Perceived Risk Matrix
Risk | Potential Response | Impact
Failure to integrate with TeleWeaver | Agreement with Project Sponsor | Medium
Client Dissatisfaction | Management of expectations & open communication | Medium
Language Barrier | Training | Medium
Loss of Data | Communication within the team | High
Scope Definition | Numerous meetings with various stakeholders | Medium

## Slide 20: Actual Risk Matrix
Risk | Response | Impact
Misinterpreting user requirements & Scope definition | Agreement with Project Stakeholders | High
Team Dynamics | Open Communication | Medium
Failure to integrate with TeleWeaver | Constant communication and working together | Medium
Loss of Data | Communication within the team and version control | High

## Slide 21: Challenges
Language Localization
Memory
Few reference points for solutions
Availability of Project sponsor
Integration with the back end

## Slide 22: Lessons Learned
Understand user requirements
Engage the clients at all stages
Communication is vital
Time management
Workload allocation