## Slide 1: e-Commerce Mobile Application On

## Slide 2: Who and What is being Presented?
Introduction : Ntsane Kolisang
Project Management Status Report : Ntsane Kolisang
    Challenges and Solutions
    Change Requests
Iteration 2 : Analysis : Giovanna Contu, Tsungai Makoni
Iteration 2 : Design : Abram Rankapole
Iteration 2 : Development : Ronald Chinku, Dusan Gnjatic
Next Iteration Plans : Ntsane Kolisang

## Slide 3: Introduction
  The Project Team :
  Our Customer :
  Our End User :
  The Facilitator :

## Slide 4: Introduction Cont…Project Objective
To project manage, develop, install, test and commission an android platform mobile application to be used by Egazini Outreach Project.

## Slide 5: Introduction
Network Architecture Diagram - Our Operation

## Slide 6: Project Management Status Report
  Challenges and Solutions
    Project Scope Re-definition
      Develop, install, test and commission the front-end mobile application for the Reed House e-Commerce System. The application will connect to TeleWeaver using RESTful(REpresentation State Transfer) webservices.
      We now had to :
        Interpret activities on the administrator side.
        Define business level context diagram and use cases on administrator side.
    Technical Support for Basic4Android
      Minimal technical support – Only one web portal available for
      Technology at its infancy and Limiting (e.g. Eclipse appears to be more popular )
      2 Day response time
      Basic4Android Forums

## Slide 7: Project Management Status Report
What Have We been Doing ?
Completion of project management documentation.
Implemented Changes and Corrections on the SRS and SDS.
Effecting Change Requests For :
  Analysis – Context Diagram , Use cases and associated diagrams for the Administrator for purpose of academic interest.
  Design – Use cases, Class Diagrams, Sequence diagrams , use case narratives and package diagrams
  Technical Information Session with Reed House Systems on creation of Rest Client for Teleweaver.
  Implemented Iteration 2 Use Cases.

## Slide 8: Iteration 2 : Context Diagram
Egazini e-commerce Mobile Application
Artist
Gallery (product pictures)
Sales report
Inventory report
Profile preview
Artist
Product pictures
Picture details
Artist details
TeleWeaver
Payment notification
Sales Details
TeleWeaver
Product pictures
Product details
Picture details
Sale details
Artist details

## Slide 9
Egazini E-Commerce Mobile Application
Restful Web Services
TeleWeaver System
Artist
Artist
TeleWeaver
TeleWeaver
Buyer
Buyer
Product pictures
Picture details
Artist details
Payment notification
Sales details
Access request
Technical access information
Payment details
Sales details
Sales confirmation
Products
Access Control
Synchronisation (product pictures, artist details, picture details)
Gallery (product pictures)
Sales report
Inventory report
Profile preview
Login details
Sale notification (email/SMS)
Payment
(online)
(offline)
(online)
(offline)
Artist
Registration details
Artist
Vendor
Product pictures
Product details
Sale details
Artist
TeleWeaver
TeleWeaver
Buyer
Buyer
Artist
Artist
Vendor

## Slide 10: Use Case Diagram

## Slide 11: Class Diagram

## Slide 12: Activity Diagram: Upload a Product picture

## Slide 13: Iteration 2 : Design Interface Changes
Application name logo
(will also appear as the
logo to open the app)
Proposed name: “Sell my Crafts”
Background colour of screens: grey-black
Buttons: purple (big buttons for visibility and
ease of use.)
Textboxes: light grey (big for usability)
Buttons and textboxes aligned (symmetry)
Combo box: used for error prevention
Will be hidden as “***” when artist starts typing for security
Page labels centred and bold
Pictures medium sized,
clickable for editing and
zooming
Each product separated
by break line
Drop box for product type
List of products concise, easy
to view, clear

## Slide 14: Iteration 2 : Design Storyboard for Add Product

## Slide 15: Iteration 2 : Design Storyboard for View Products

## Slide 16: Iteration 2 : Implementation
Platform - Basic4Android
Live Demostration

## Slide 17: Next Iteration Plans
Project documentation
Correct the SRS
Correct the SDS
Review and Implement Change Requests
Iteration Use Cases
  Upload Product Picture
  Synchronisation to Teleweaver
  View Sales

## Slide 18: Q&A
Questions and Answers