**PROJECT MILESTONE LIST**

****

**Project 4 - E-commerce System for Marginalized Communities**

****



The purpose of this document is to describe the project milestone as envisioned by team.

**Team members:**

Ronald Chinku 10c4865

Giovanna Contu 10c1399

Dusan Gnjatic 10g0351

Ntsane Kolisang 97k5191

Tsungai Makoni 10m3716

Abram Rankapole 09r0881

**Supervised by:**

Ed De La Rey

Revision History

|  |  |  |
| --- | --- | --- |
| **Version No & Date.** | **Description** | **Author** |
| Version 0 (6 May 2013) | Completed Document | Ntsane Kolisang |
|  |  |  |

**Table of Contents**

[1.1. Scope 4](#_Toc363994876)

## Scope

* + 1. This milestone list provides details of all the key aspects of the project that provides an overview of the project. They are also important to enable effective monitoring, control and management of the project.
    2. A milestones form critical part of the project’s life cycle and have zero duration and effort.

Table 1 Milestone List

|  |  |  |  |
| --- | --- | --- | --- |
| Project Iteration | Milestone | Date | Comment |
| Iteration 0 | Project Team Allocations | 06/02/2013 | Completed |
| Iteration 0 | Project Launch – Kick-Off Meeting | 18/03/2013 | Completed |
| Iteration 0 | Project Charter Sign-Off | 20/03/2013 | Completed |
| Iteration 0 | ITS-Africa Solutions & Reedhouse Meeting | 17/04/2013 | Completed |
| Iteration 1 | Test Application Functionality on the Basic for Android Emulator | 18/04/2013 | Completed |
| Iteration 1 | Presentation - SDS, SRS and Demonstration | 22/05/2013 | Completed |
| Iteration 2 | Presentation – SDS, SRS and Demonstration | 12/08/2013 | Completed |
| Iteration 3 | Paper Prototype End User Testing | 06/09/2013 | Completed |
| Iteration 3 | End User Device Testing | 09/09/2013 | Completed |
| Iteration 3 | Presentation – SDS, SRS and Demonstration | 11/09/2013 | Completed |
| Iteration 4 | Advisory Board System Presentation | 23/10/2013 | Completed |
| Iteration 4 | Upload and Download To and From Teleweaver | 28/10/2013 | Completed |
| Iteration 4 | Client Commissioning Certificate Sign-Off | 30/10/2013 |  |
|  |  |  |  |
|  |  |  |  |